PROJECT PLAN AND STRATEGY DOCUMENT

Predicting Late Delivery Risk in a Supply Chain Using R

Week 1 Task: Project Planning and Strategy Development

Virtual Data Science with R Apprentice Internship

Prepared by: Sarthak Gharat

Internship period: 01 October 2026 to 05 November 2026

Submission date: 02 October 2026

Tools: R, RStudio, tidyverse, tidymodels, GitHub

Table of Contents

1. Introduction

2. Project Objective

3. Research Background

4. Project Scope

5. Methodology

6. Project Phases and Timeline

7. Roles and Responsibilities

8. Risk Management Plan

9. Deliverables and Evaluation

10. Conclusion

References

# 1. Introduction

This document sets out the plan I will follow over the five weeks of the internship to complete a data science analysis project in R. Coming from an operations and reporting background in manufacturing, I wanted the project to sit close to the kind of questions I deal with at work, where late shipments are one of the most discussed problems in every review meeting. The plan below covers what I am trying to achieve, why the topic matters, how the work is broken into phases, who does what (even though I am working alone), and what could go wrong along the way.

The plan is written to be practical rather than ideal. Time estimates assume roughly 7 hours of work per week over the remaining internship weeks, alongside a full-time job, so the scope has been kept deliberately tight. Where a choice had to be made between a more advanced technique and finishing on time, I have chosen to finish on time and noted the advanced option as a stretch goal.

# 2. Project Objective

## 2.1 Problem Statement

Late deliveries hurt customer satisfaction, drive up expediting costs and make demand planning harder. In most organisations, lateness is only measured after the fact through metrics such as On-Time In-Full (OTIF). By the time a weekly OTIF report shows a problem, the orders have already gone out late. The question this project tries to answer is:

Using the information available at the time an order is placed, can we predict whether that order will be delivered late, and which factors contribute most to that risk?

## 2.2 Specific Objectives

- O1. Clean and prepare a large public supply chain order dataset in R so that it is suitable for analysis.

- O2. Carry out exploratory data analysis (EDA) to describe how late delivery rates vary by shipping mode, region, product category, customer segment and order timing.

- O3. Build and compare at least three classification models (logistic regression, decision tree and random forest) that predict the late delivery flag.

- O4. Identify the most important drivers of late delivery and translate them into plain-language recommendations.

- O5. Publish reproducible code, a written report and a short presentation on GitHub.

## 2.3 Success Criteria

| Criterion | Target |
| --- | --- |
| Data quality | All modelling variables have less than 1% missing values after cleaning; leakage columns removed and documented. |
| Model performance | Best model achieves ROC AUC of at least 0.75 on the held-out test set and beats the baseline (majority class) accuracy. |
| Interpretability | Top 10 drivers of late delivery identified and explained in business terms. |
| Reproducibility | Entire analysis re-runs from raw data with one R Markdown / Quarto render, with package versions recorded through renv. |
| Delivery | All weekly deliverables submitted on or before the internship deadlines. |

Table 1: Project success criteria

# 3. Research Background

## 3.1 Rationale for the Topic

I chose this topic for three reasons. First, it is directly relevant to my day job, where delivery performance and OTIF are key measures, so the learning will carry over into real work. Second, delivery risk is a well defined binary classification problem, which suits a five-week timeline and lets me practise the full modelling workflow in R without the project becoming open-ended. Third, there is a good quality public dataset available, so I do not need to use any confidential company data.

## 3.2 Overview of Relevant Literature

Supply chain textbooks such as Chopra and Meindl treat delivery reliability as one of the core dimensions of customer responsiveness and link it directly to the trade-off between cost and service level. Most of this traditional work is descriptive: it explains why lateness happens (capacity limits, transportation choices, variability in lead time) but does not try to predict it at the order level.

More recent work applies machine learning to logistics data. Tree-based ensembles are a common choice because they handle mixed categorical and numeric inputs and capture non-linear effects. Breiman's random forest and the gradient boosting approach implemented in XGBoost (Chen and Guestrin) are the two methods that appear most often in applied prediction tasks of this kind. Logistic regression is still widely used as a baseline because its coefficients are easy to explain to non-technical stakeholders.

On the methodology side, I will follow the CRISP-DM process model (Wirth and Hipp), which breaks a project into business understanding, data understanding, data preparation, modelling, evaluation and deployment. For the R implementation, I will rely on the tidy data principles described by Wickham and Grolemund in R for Data Science, and on the tidymodels framework described by Kuhn and Silge for consistent preprocessing, resampling and model comparison. Kuhn and Johnson's Applied Predictive Modeling is also a useful reference for handling class imbalance and choosing evaluation metrics.

The dataset used is the DataCo Smart Supply Chain dataset published on Mendeley Data by Constante, Silva and Pereira (2019). It contains roughly 180,000 order lines with information on customers, products, shipping mode, scheduled versus actual shipping days, and a ready-made late delivery risk flag. It has been used in a number of student and practitioner projects, which helps when benchmarking my own results, but it also means I need to be careful about variables that leak the answer (for example, the actual shipping days and delivery status columns).

## 3.3 Gap this Project Addresses

Many publicly shared analyses of this dataset report very high accuracy because they keep columns that are only known after shipment. This project will explicitly restrict the model to information available at order time, which gives a more honest and more useful estimate of how well lateness can be predicted in practice.

# 4. Project Scope

| In Scope | Out of Scope |
| --- | --- |
| DataCo Smart Supply Chain dataset (public, Mendeley Data / Kaggle) Data cleaning, feature engineering and EDA in R Binary classification of late delivery risk Logistic regression, decision tree, random forest (XGBoost as stretch goal) Model evaluation, feature importance and business recommendations Report, presentation and GitHub repository | Use of any confidential company data Real-time deployment or API serving of the model Forecasting delivery dates as a continuous value Route optimisation or transport cost modelling Building a Shiny dashboard (noted as a possible extension) Any data collection through surveys or scraping |

Table 2: Scope boundaries

## 4.1 Assumptions and Constraints

- The dataset is treated as representative of a typical multi-region distribution business; results will not be claimed to generalise beyond it.

- Available time is about 7 hours per week alongside full-time work, so total effort is planned at around 35 hours.

- All work will be done on a personal laptop using free and open source software (R 4.x, RStudio Desktop).

- The late delivery flag in the dataset is accepted as the ground truth label.

# 5. Methodology

The project follows a CRISP-DM style workflow adapted into five phases. The phases run mostly in sequence, but there is an expected loop between model development and data preparation, because early model results often show problems with features that need to be fixed.

Figure 1: Project workflow

## 5.1 Data Collection

The raw CSV file (DataCoSupplyChainDataset.csv) will be downloaded once and stored in a data/raw folder that is never edited. A short data dictionary will be written covering each of the 53 columns, its type, and whether it is available at order time. No primary data collection is needed.

## 5.2 Data Cleaning and Preparation

- Import with readr, set correct types and fix the file encoding (the file is Latin-1 encoded).

- Drop personally identifying and redundant columns (customer email, password, street, product image, duplicated ID columns).

- Remove leakage columns: actual shipping days, delivery status, order status and shipping date.

- Check and treat missing values (for example, order zipcode and product description) and remove duplicates.

- Parse order dates with lubridate and create features such as order month, weekday and weekend flag.

- Group rare categorical levels (for example, small countries or product names) with forcats to keep models stable.

## 5.3 Exploratory Data Analysis

EDA will use dplyr and ggplot2. Planned outputs include the overall late delivery rate, late rate by shipping mode, market and region, late rate by product category and customer segment, the gap between scheduled and typical shipping days, and trends over order month. Correlations among numeric variables will be checked to spot multicollinearity before logistic regression. Charts will be kept simple and labelled so they can be reused in the final report.

## 5.4 Model Development

Modelling will be done with tidymodels. The data will be split 75/25 into training and test sets, stratified on the target. Preprocessing steps (dummy encoding, normalisation, handling of new factor levels) will be defined in a single recipe so that the same steps are applied in training and testing. Three models will be compared:

| Model | Why it is included | R package / engine |
| --- | --- | --- |
| Logistic regression | Interpretable baseline; coefficients show direction of each effect | parsnip with glm engine |
| Decision tree | Easy to visualise and explain as business rules | parsnip with rpart engine |
| Random forest | Usually strong on mixed tabular data; gives variable importance | parsnip with ranger engine |
| XGBoost (stretch) | Often the best performer on tabular data if time allows | parsnip with xgboost engine |

Table 3: Candidate models

Hyperparameters for the tree-based models will be tuned using 5-fold cross validation on the training set with a small grid, to keep run times reasonable on a laptop. The test set will only be used once, for the final comparison.

## 5.5 Evaluation and Reporting

Models will be compared on ROC AUC (primary metric), accuracy, precision, recall and F1 score, along with a confusion matrix at the chosen threshold. Because a missed late order is usually more costly than a false alarm, recall on the late class will be given extra weight when choosing the final model. Feature importance from the random forest and the logistic regression coefficients will be used together to explain the main drivers. The final report will be written in Quarto so that code, results and text stay in sync.

## 5.6 Tools and Resources

| Resource | Details |
| --- | --- |
| Language and IDE | R 4.x, RStudio Desktop |
| Key packages | tidyverse (readr, dplyr, tidyr, ggplot2, forcats), lubridate, janitor, skimr, tidymodels, ranger, rpart, rpart.plot, vip, xgboost, renv, quarto |
| Hardware | Personal laptop (8 to 16 GB RAM is sufficient for about 180k rows) |
| Version control | Git with a public GitHub repository |
| Data | DataCo Smart Supply Chain dataset (Mendeley Data, 2019) |
| Time | About 35 hours over five weeks |

Table 4: Resource allocation

# 6. Project Phases and Timeline

The internship runs from 01 October 2026 to 05 November 2026. The phases below are aligned with the weekly internship tasks so that each weekly submission comes out of the main project rather than being separate work.

| Wk | Phase | Dates | Est. hours | Key deliverable |
| --- | --- | --- | --- | --- |
| 1 | Planning and scoping | 01 Oct to 07 Oct | 7 | Project plan (this document), GitHub repository set up |
| 2 | Data collection and cleaning | 08 Oct to 14 Oct | 7 | Clean dataset, data dictionary, cleaning script |
| 3 | Exploratory data analysis | 15 Oct to 21 Oct | 7 | EDA notebook with charts and initial findings |
| 4 | Model development and tuning | 22 Oct to 28 Oct | 8 | Trained models, cross-validation results |
| 5 | Evaluation and final reporting | 29 Oct to 05 Nov | 6 | Final report, presentation, finished repository |
|  | Total |  | 35 |  |

Table 5: Phase timeline

## 6.1 Gantt View

| Task | W1 | W2 | W3 | W4 | W5 |
| --- | --- | --- | --- | --- | --- |
| Define objective and scope | X |  |  |  |  |
| Literature review | X |  |  |  |  |
| Repository and environment setup | X |  |  |  |  |
| Download data, data dictionary | X | X |  |  |  |
| Cleaning and feature engineering |  | X | X |  |  |
| EDA and visualisation |  |  | X |  |  |
| Baseline model |  |  | X | X |  |
| Tree models and tuning |  |  |  | X |  |
| Evaluation and interpretation |  |  |  | X | X |
| Report and presentation |  |  |  |  | X |
| Final review and submission |  |  |  |  | X |

Table 6: Gantt chart (X marks active weeks)

## 6.2 Milestones

- M1 (07 Oct): Project plan approved and submitted.

- M2 (14 Oct): Clean, analysis-ready dataset committed to GitHub.

- M3 (21 Oct): EDA complete with key findings written up.

- M4 (28 Oct): Final model selected with test set results.

- M5 (05 Nov): Final report, presentation and code submitted.

# 7. Roles and Responsibilities

I am completing this project on my own, so all roles are held by me. Separating them still helps, because it reminds me to spend time on planning and quality checks rather than only on coding. Each week I will set aside time for each role rather than switching randomly between them.

| Role | Responsibilities | Share of effort |
| --- | --- | --- |
| Project manager | Maintain the plan and timeline, track weekly progress in a GitHub project board, manage risks, make sure submissions go in on time | About 10% |
| Data analyst | Understand the business problem, profile and clean data, run EDA, interpret results and write recommendations | About 35% |
| R programmer | Write clean and commented R scripts, build tidymodels workflows, manage packages with renv, keep code reproducible | About 35% |
| Quality reviewer | Re-run the full pipeline end to end, check for data leakage, review charts and text for errors | About 10% |
| Report writer | Write the final report and presentation in plain language for a non-technical reader | About 10% |

Table 7: Roles and responsibilities

## 7.1 RACI Summary

Since every role is held by one person, a full RACI chart would show the same name in every cell. Instead, the internship mentor or reviewer is treated as Consulted and Informed: they receive each weekly submission and any feedback received is recorded in the repository issues and acted on in the following week.

# 8. Risk Management Plan

Risks are rated on likelihood and impact (Low, Medium, High). The overall rating drives how much attention each risk gets in the weekly check-in.

| # | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| 1 | Not enough time due to full-time work commitments | High | High | Fixed weekly time blocks; tight scope; stretch goals only after core work is done; work ahead in lighter weeks |
| 2 | Data leakage giving falsely high accuracy | Medium | High | Data dictionary marks each column as order-time or post-shipment; leakage columns removed before split; results that look too good are investigated |
| 3 | Data quality issues (encoding, missing values, inconsistent categories) | Medium | Medium | Profile data with skimr in week 2; read with Latin-1 encoding; document every cleaning rule |
| 4 | Model performance below target | Medium | Medium | Try feature engineering and tuning first; if still below target, report honestly and explain limits rather than forcing results |
| 5 | Slow training on a laptop | Medium | Low | Use a sample for tuning, small tuning grids, ranger (fast random forest) and parallel processing |
| 6 | Package conflicts or R updates breaking code | Low | Medium | Lock package versions with renv; commit renv.lock to GitHub |
| 7 | Loss of work or files | Low | High | Commit to GitHub after every working session; keep raw data separate and read-only |
| 8 | Class imbalance affecting results | Low | Medium | Check class balance in EDA; use stratified split and, if needed, class weights or down-sampling via the themis package |
| 9 | Scope creep (dashboards, extra models) | Medium | Medium | Out-of-scope list in Section 4; new ideas go into a backlog for after the internship |

Table 8: Risk register

## 8.1 Monitoring

At the end of each week I will spend about 20 minutes reviewing the plan: comparing hours spent against the estimate, updating the risk register and moving any slipped tasks into the next week. If any phase overruns by more than two hours, the first item to be cut will be the XGBoost stretch goal, followed by the decision tree visualisation, so that the core deliverables are protected.

# 9. Deliverables and Evaluation

| Deliverable | Description |
| --- | --- |
| Project plan (Week 1) | This document |
| Cleaned dataset and scripts | R scripts for import and cleaning, data dictionary, processed data |
| EDA report | Quarto notebook with charts and commentary |
| Model notebook | tidymodels workflows, tuning results, test set metrics |
| Final report and presentation | Findings, recommendations, limitations and next steps |
| GitHub repository | All code, README with instructions to reproduce, renv.lock |

Table 9: Project deliverables

## 9.1 Proposed Repository Structure

- data/raw (original CSV, not edited)

- data/processed (cleaned output)

- R/ (import, cleaning, features, modelling scripts)

- reports/ (Quarto EDA and final report)

- outputs/ (figures and model results)

- README.md and renv.lock

# 10. Conclusion

This plan sets out a realistic five-week project that answers a clear business question: whether late deliveries can be predicted at the time an order is placed, and what drives them. The scope is focused on one public dataset and a small set of well understood models, with the methodology based on CRISP-DM and the tidyverse and tidymodels ecosystem in R. Roles, timelines and risks have been defined so that progress can be checked every week and the plan can be adjusted early if something slips. If the project goes to plan, the result will be a reproducible analysis that is useful both as an internship submission and as a starting point for similar work on delivery performance in a manufacturing setting.

# References

Breiman, L. (2001). Random forests. Machine Learning, 45(1), 5 to 32.

Chen, T. and Guestrin, C. (2016). XGBoost: A scalable tree boosting system. Proceedings of the 22nd ACM SIGKDD International Conference on Knowledge Discovery and Data Mining, 785 to 794.

Chopra, S. and Meindl, P. Supply Chain Management: Strategy, Planning, and Operation. Pearson.

Constante, F., Silva, F. and Pereira, A. (2019). DataCo Smart Supply Chain for Big Data Analysis. Mendeley Data.

Kuhn, M. and Johnson, K. (2013). Applied Predictive Modeling. Springer.

Kuhn, M. and Silge, J. (2022). Tidy Modeling with R. O'Reilly Media.

Wickham, H. and Grolemund, G. (2017). R for Data Science. O'Reilly Media.

Wirth, R. and Hipp, J. (2000). CRISP-DM: Towards a standard process model for data mining. Proceedings of the 4th International Conference on the Practical Applications of Knowledge Discovery and Data Mining, 29 to 39.